## Slide 1
2020
Today
Nov
Dec
2022
11 days
21 days
15 days
33 days
45 days
22 days
Dec 16 – January
10 days
Data Collection and Labelling
Gantt Chart
Jan
2023
Implementation
March – April
Testing and Documentation
Nov 3 – Nov 10
Selection of the Project
Nov 11 - Dec 1
Literature Survey
Dec 2 – Dec 21
System Design
January – March